TEST CLOSURE REPORT

Bank MASR ATM System

| Field | Value |
| --- | --- |
| Project Name | Bank MASR ATM System |
| Document Version | 1.0 |
| Report Type | Test Closure Report |
| Test Cycle | System Testing Cycle 1 |
| Prepared By | QA Engineer |
| Test Environment | QA/Test Environment |
| Test Start Date | 10-Jun-2026 |
| Test End Date | 20-Jun-2026 |
| Release Version | ATM v1.0 |
| Test Status | Closed with Conditions |

1. Executive Summary

The System Testing phase for the Bank MASR ATM System has been completed.

Testing activities were performed against all Functional Requirements (FR-01 through FR-12), Business Rules (BR-01 through BR-20), Error Handling Requirements (ERR-001 through ERR-008), and Non-Functional Requirements covering Security, Performance, Reliability, and Usability.

The objective of this testing cycle was to verify that ATM users can successfully authenticate, select accounts, perform banking transactions, view transaction history, and manage passwords while ensuring data integrity, security, reliability, and acceptable system performance.

Testing achieved a high pass rate with only two open defects identified at closure time.

2. Test Scope

In Scope

Functional Testing

- Welcome Screen

- Help Module

- Authentication

- Account Selection

- Transaction Menu

- Transaction History

- Withdrawal

- Deposit

- Transfer

- Change Password

- Transaction Recording

Validation Testing

- PIN Validation

- Password Validation

- Amount Validation

- Business Rule Validation

Error Handling

- Invalid PIN

- Invalid Password

- Insufficient Balance

- Invalid Receiver

- API Failure

- Processing Failure

Non-Functional Testing

- Security Testing

- Performance Testing

- Reliability Testing

- Usability Testing

3. Requirements Coverage Summary

| Requirement Type | Total | Covered | Coverage % |
| --- | --- | --- | --- |
| Functional Requirements | 12 | 12 | 100% |
| Business Rules | 20 | 20 | 100% |
| Error Handling Requirements | 8 | 8 | 100% |
| Security Requirements | 15 | 15 | 100% |
| Performance Requirements | 15 | 15 | 100% |
| Reliability Requirements | 15 | 15 | 100% |
| Usability Requirements | 15 | 15 | 100% |

Overall Requirements Coverage

100% Coverage Achieved

4. Test Execution Summary

Scenario Execution Summary

| TS ID | Module | Test Cases |
| --- | --- | --- |
| TS-001 | Welcome Screen | 10 |
| TS-002 | Help Module | 11 |
| TS-003 | Authentication | 20 |
| TS-004 | Account Selection | 12 |
| TS-005 | Transaction Menu | 13 |
| TS-006 | Transaction History | 16 |
| TS-007 | Withdrawal | 20 |
| TS-008 | Deposit | 16 |
| TS-009 | Transfer | 26 |
| TS-010 | Change Password | 12 |
| TS-011 | Transaction Recording | 10 |
| TS-012 | Error Handling | 15 |
| TS-013 | Input Validation | 20 |
| TS-014 | Security | 15 |
| TS-015 | Performance | 15 |
| TS-016 | Reliability | 15 |
| TS-017 | Usability | 15 |

Total Test Cases

261 Test Cases

Execution Results

| Status | Count |
| --- | --- |
| Passed | 258 |
| Failed | 2 |
| Blocked | 0 |
| Not Executed | 0 |
| Pending | 1 |

Overall Pass Rate

[
Pass\ Rate = \frac{258}{261} \times 100
]

Pass Rate = 98.85%

5. Defect Summary

Overall Defect Statistics

| Severity | Open | Closed | Total |
| --- | --- | --- | --- |
| Critical | 1 | 0 | 1 |
| High | 1 | 0 | 1 |
| Medium | 0 | 0 | 0 |
| Low | 0 | 0 | 0 |

Total Defects

2 Defects Identified

Open Defects

BUG-001

| Field | Value |
| --- | --- |
| Defect ID | BUG-001 |
| Module | Transfer |
| Severity | Medium |
| Priority | High |
| Status | Open |

Description

System allows transfer between accounts belonging to the same customer (Gold/Saving → Current).

Impact

Business rule is currently undefined (Open Question OQ-01).

Risk

Low to Medium

Recommendation

Business decision required before release.

BUG-002

| Field | Value |
| --- | --- |
| Defect ID | BUG-002 |
| Module | Authentication |
| Severity | Critical |
| Priority | Critical |
| Status | Open |

Description

Invalid password (9999) is accepted and authentication succeeds.

Impact

Authentication bypass vulnerability.

Risk

Critical

Recommendation

Must be fixed and retested before production deployment.

6. Performance Testing Summary

| Test Area | Expected | Actual |
| --- | --- | --- |
| Welcome Screen | < 3 sec | 1.2 sec |
| Help Screen | < 3 sec | 0.9 sec |
| PIN Validation | < 3 sec | 1.1 sec |
| Password Validation | < 3 sec | 1.0 sec |
| Account Retrieval | < 3 sec | 1.4 sec |
| Transaction History | < 3 sec | 1.6 sec |
| Withdrawal | < 3 sec | 2.0 sec |
| Deposit | < 3 sec | 1.8 sec |
| Transfer | < 3 sec | 2.2 sec |
| Password Change | < 3 sec | 1.5 sec |

Result

✅ All performance requirements passed.

7. Security Testing Summary

Security validation was executed covering:

- Authentication controls

- Authorization checks

- Data privacy protection

- Session management

- Input validation

- SQL Injection protection

- Sensitive information masking

- Unauthorized access prevention

Result

14 Security Test Cases Passed

1 Critical Security Defect Found (BUG-002)

8. Reliability Testing Summary

The system was evaluated for:

- Stability during repeated operations

- Recovery from API interruption

- Data persistence after restart

- Data consistency after failed transactions

- Long-duration operation

Result

All reliability test cases passed successfully.

System remained stable during continuous operation testing.

9. Risks and Limitations

| Risk | Impact |
| --- | --- |
| BUG-002 Authentication Defect | High |
| OQ-01 Business Rule Not Finalized | Medium |
| Production Environment Not Yet Tested | Medium |

10. Exit Criteria Evaluation

| Exit Criteria | Status |
| --- | --- |
| All planned test cases executed | ✅ Met |
| Requirements coverage ≥ 95% | ✅ Met |
| Critical functionality tested | ✅ Met |
| Security testing completed | ✅ Met |
| Performance testing completed | ✅ Met |
| No unresolved critical defects | ❌ Not Met |
| Test Closure Review completed | ✅ Met |

11. Lessons Learned

Positive Findings

- Excellent requirements traceability.

- 100% test coverage achieved.

- Strong validation of business rules.

- Stable transaction processing.

- Good overall system performance.

Areas for Improvement

- Authentication validation should be prioritized earlier during development.

- Business rules for internal account transfers should be clarified during requirements phase.

- Additional UAT cycle recommended before production release.

12. Final Recommendation

QA Assessment

The Bank MASR ATM System demonstrates strong functional stability, complete requirements coverage, acceptable performance, reliability, and usability.

However, BUG-002 (Authentication Bypass Defect) remains open with Critical severity and directly impacts system security.

Release Decision

🔴 QA Recommendation: NO-GO FOR PRODUCTION RELEASE

The system should not be deployed to Production until:

- BUG-002 is fixed.

- Regression testing is completed.

- Authentication module is revalidated.

- Security retesting is successfully completed.

Final Quality Metrics

| Metric | Value |
| --- | --- |
| Total Requirements Coverage | 100% |
| Total Test Cases | 261 |
| Executed | 261 |
| Passed | 258 |
| Failed | 2 |
| Open Defects | 2 |
| Critical Open Defects | 1 |
| Pass Rate | 98.85% |
| Release Recommendation | NO-GO |

Test Closure Status: CLOSED WITH OPEN CRITICAL DEFECT 🚫