# TEST EXECUTION REPORT

## Project Information

| Item | Details |
| --- | --- |
| Project Name | Bank MASR ATM System |
| Project Type | ATM Banking Application |
| Document Name | Test Execution Report |
| Version | 1.0 |
| Test Cycle | SIT / Functional Testing |
| Prepared By | Amr Gamal |
| Test Environment | QA Environment |
| Execution Start Date | 15-Jun-2026 |
| Execution End Date | 21-Jun-2026 |

# 1. Objective

The purpose of this test execution cycle was to verify that the Bank MASR ATM System meets all functional and non-functional requirements defined in the Functional Requirements Document (FRD).

Testing covered:

- Welcome Screen

- Help Module

- Authentication

- Account Selection

- Transaction Menu

- Transaction History

- Cash Withdrawal

- Cash Deposit

- Funds Transfer

- Password Change

- Transaction Recording

- Error Handling

- Input Validation

- Security Testing

- Performance Testing

- Reliability Testing

- Usability Testing

# 2. Scope of Testing

## In Scope

- Functional Testing

- Negative Testing

- Validation Testing

- Security Testing

- Performance Testing

- Reliability Testing

- Usability Testing

- Error Handling Verification

## Out of Scope

- Penetration Testing

- Production Environment Testing

- Hardware ATM Device Testing

- Disaster Recovery Testing

# 3. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Requirements | 12 Functional Requirements |
| Total Business Rules | 20 |
| Total Error Handling Rules | 8 |
| Total Test Scenarios | 17 |
| Total Test Cases | 261 |
| Executed Test Cases | 261 |
| Passed Test Cases | 259 |
| Failed Test Cases | 2 |
| Blocked Test Cases | 0 |
| Not Executed | 0 |

### Execution Percentage

Execution Coverage = 261 / 261 × 100

= 100%

### Pass Percentage

Pass Rate = 259 / 261 × 100

= 99.23%

### Fail Percentage

Fail Rate = 2 / 261 × 100

= 0.77%

# 4. Test Scenario Execution Status

| TS ID | Module | Test Cases | Status |
| --- | --- | --- | --- |
| TS-001 | Welcome Screen | 10 | Passed |
| TS-002 | Help Module | 11 | Passed |
| TS-003 | Authentication | 20 | Failed |
| TS-004 | Account Selection | 12 | Passed |
| TS-005 | Transaction Menu | 13 | Passed |
| TS-006 | Transaction History | 16 | Passed |
| TS-007 | Withdrawal | 20 | Passed |
| TS-008 | Deposit | 16 | Passed |
| TS-009 | Transfer | 26 | Failed |
| TS-010 | Change Password | 12 | Passed |
| TS-011 | Transaction Recording | 10 | Passed |
| TS-012 | Error Handling | 15 | Passed |
| TS-013 | Input Validation | 20 | Passed |
| TS-014 | Security | 15 | Passed |
| TS-015 | Performance | 15 | Passed |
| TS-016 | Reliability | 15 | Passed |
| TS-017 | Usability | 15 | Passed |

# 5. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 1 |
| High | 0 |
| Medium | 1 |
| Low | 0 |
| Total | 2 |

# 6. Open Defects

## BUG-001

Module: Funds Transfer

Severity: Medium

Priority: High

Related Test Case: TC-TR-026

Summary: System allows transfer between accounts owned by the same customer (Gold/Saving → Current Account).

Expected Result: System should prevent self-transfer until business decision is finalized.

Actual Result: Transfer completed successfully.

Status: Open

## BUG-002

Module: Authentication

Severity: Critical

Priority: Critical

Related Test Case: TC-AUTH-015

Summary: Invalid password “9999” is accepted by the system.

Expected Result: ERR-002 Invalid Password should be displayed.

Actual Result: Authentication succeeds.

Status: Open

# 7. Requirement Coverage

| Coverage Item | Status |
| --- | --- |
| Functional Requirements Coverage | 100% |
| Business Rules Coverage | 100% |
| Error Handling Coverage | 100% |
| Validation Rules Coverage | 100% |
| Security Coverage | 100% |
| Performance Coverage | 100% |
| Reliability Coverage | 100% |
| Usability Coverage | 100% |

# 8. Risks

- Authentication module contains a critical defect that may allow unauthorized access.

- Transfer business logic contains an unresolved business rule (OQ-01).

- Open defects should be resolved and retested before production release.

# 9. Recommendation

The application demonstrates high overall quality with 99.23% successful test execution and full requirements coverage.

However, production deployment is NOT recommended until:

- BUG-002 is fixed and retested.

- Business decision for OQ-01 is finalized.

- BUG-001 is reviewed and resolved accordingly.

# 10. Final Test Verdict

Overall Status: CONDITIONAL PASS

Reason:

The system successfully passed 259 out of 261 executed test cases and achieved full requirement coverage.

One Critical defect and one Medium defect remain open. Therefore, the application is conditionally approved pending defect resolution and successful regression testing.